ML SEMESTER PROJECT  —  7-DAY EXECUTION PLAN

Rare Disease Gene Prioritization

& Disease Similarity Mapping

Knowledge Graph  •  Link Prediction  •  Disease Classifier  •  Retrieval Engine  •  Disease Map

| 👤 AYUSH Knowledge Graph • Link Prediction • Classifier • SHAP • Paper | 👤 TANAY Retrieval Engine • Disease Map • Streamlit App • Paper |
| --- | --- |

⚙️ Hardware & Constraints 8 GB RAM • No GPU • 7 Days • Google Colab for heavy jobs • Local for light work Run ALL heavy processing (Node2Vec, gene_attribute_matrix, ClinVar filter) on Google Colab free tier. Run Streamlit app locally.

# Section 1  —  Complete Data File Guide

Every file you have, what it contains, and exactly how it fits into the project:

## Files You WILL Use  ✅

| File | Size | What It Contains | Which Component Uses It | Memory Tip |
| --- | --- | --- | --- | --- |
| phenotype_to_genes_JAX.csv | 59.8 MB | 1.01M rows. The core dataset: HPO symptom → gene symbol → disease ID (OMIM/ORPHA). Every row is one confirmed link. | ALL 4 components — this is the backbone | Load fully, fits in 8GB RAM easily |
| kg.csv | 9 MB | Pre-built knowledge graph edge list. Triplets of (node1, relation, node2). Likely covers phenotype-gene-disease. Saves a full day of graph building. | Component 1 — use as base graph, add edges on top | Load fully |
| gene2phenotype.csv | ~1 MB | Direct gene → phenotype mappings from a curated source. Different angle than JAX — adds more edges. | Component 1 — extra graph edges | Load fully |
| genes_to_phenotype_ontology.csv | 17.4 MB | Genes with their ontology-enriched phenotypes. Includes HPO parent terms, not just direct links. Rich semantic info. | Component 2 — ontology feature enrichment for classifier | Load fully |
| orphanet_genes.csv | 1.4 MB | 8,374 rows. Disease → gene with locus, association type, OMIM/HGNC/Ensembl IDs. High quality European source. | Components 1, 2 — extra edges + disease type labels | Load fully |
| Homo_sapiens.gene_info | 33.4 MB | NCBI gene encyclopedia: symbol, full name, chromosome, description, aliases. Tab-separated (.gene_info extension). | Component 1 — gene node attributes in graph | Load fully, sep=tab |
| mim2gene.txt | 8 MB | Maps OMIM MIM numbers to gene symbols and NCBI gene IDs. Critical for resolving disease IDs. | All components — ID mapping table | Load fully, sep=tab, skip # lines |
| mimTitles.txt | 2 MB | Full official names of all OMIM diseases. Maps MIM numbers to readable disease titles. | All components — disease display names | Load fully |
| morbidmap.txt | 652 KB | OMIM's curated disease→gene map with cytogenetic location. Clinical-grade quality. | Component 1 — high quality graph edges | Load fully |
| genemap2.txt | 2 MB | OMIM gene map with inheritance patterns (autosomal dominant, recessive, X-linked). | Component 2 — inheritance as classifier feature (novel) | Load fully |
| gene_attribute_matrix.txt | 241.7 MB | Binary matrix: genes × biological attributes (GO terms, pathways). Each cell=1 if gene has that attribute. KEY for novelty. | Component 2 — aggregate per disease as disease fingerprint | Load with index_col=0. Use chunked read if needed. On Colab. |
| gene_attribute_edges.txt | 541 KB | Lightweight edge-list version of gene-attribute relationships. Use instead of full matrix where possible. | Component 1 — gene-attribute edges in graph | Load fully |
| attribute_list_entries.txt | 306 KB | Column headers for the gene_attribute_matrix. Lists all attribute names. | Component 2 — decode attribute matrix columns | Load fully |
| gene_similarity_matrix_cosine.txt | ~large | Pre-computed cosine similarity between all gene pairs based on attributes. BIG time saver — no need to compute yourself. | Component 4 — disease similarity uses gene cosine sim | Load only needed rows. On Colab. |
| en_product1.xml | 50.9 MB | Orphanet full disease classification: ICD-10 codes, disorder group, prevalence, OMIM cross-refs. Much richer than product6. | Component 4 — disease metadata for clustering + map labels | Parse with lxml, extract needed fields only |
| variant_summary.txt | 3.62 GB | ClinVar: every genetic variant with clinical significance. Tab-separated. | Validation ONLY at end of project. Never for training. | Filter on Colab first: GRCh38 + Pathogenic → save filtered_clinvar.csv (~200MB) |

## Files You Will SKIP  ❌

| File | Why Skip |
| --- | --- |
| attribute_similarity_matrix_cosine.txt (327.9 MB) | Not needed — you already have gene_similarity_matrix which is more useful. This is attribute-attribute similarity. |
| en_product6.xml + en_product6 (1).xml | Already have orphanet_genes.csv (parsed version). Duplicate. |
| diseases_for_HP_0000118 + genes_for_HP_0000118 | These are example query outputs, not training data. Use as test case to validate your retrieval engine output. |
| search_info + search_result files | Tiny test query metadata files. Not useful for training. |

# Section 2  —  System Architecture

How the 4 components stack together: Component 1 builds the graph → Component 2 uses graph features → Component 3 uses the graph for retrieval → Component 4 uses all edges for clustering They are not separate projects. One feeds the next.

| # | Component | Plain English | Algorithm | Who Builds |
| --- | --- | --- | --- | --- |
| 1 | Knowledge Graph + Link Prediction | Build a network of symptoms, genes, diseases with edges between them. Then predict NEW symptom→gene links not yet in science literature. | NetworkX graph construction + Node2Vec embeddings + XGBoost link predictor | Ayush |
| 2 | Rare Disease Classifier | Given a patient's symptoms, classify which rare disease it most likely is. | Feature engineering (HPO one-hot + ontology + gene attributes + inheritance) + XGBoost + SHAP explainability | Ayush |
| 3 | Phenotype-to-Gene Retrieval Engine | Doctor types symptoms as text → system returns ranked genes and diseases. | TF-IDF symptom matching + IDF-weighted gene scoring + HPO ontology propagation | Tanay |
| 4 | Disease Similarity Map | Cluster all diseases by how many genes they share. Show interactive visual. | Jaccard + gene cosine hybrid similarity + Louvain clustering + UMAP + Plotly | Tanay |

## Data Flow Diagram

RAW DATA (JAX + kg.csv + OMIM + Orphanet + Gene Info + Attribute Matrix) ↓ Day 1: Clean, merge, resolve IDs, save master files KNOWLEDGE GRAPH (NetworkX — phenotype/gene/disease/attribute nodes + 5 edge types) ↓ Day 2-3: Node2Vec embeddings → link prediction COMPONENT 1 OUTPUT: graph.gpickle + embeddings.pkl + predicted new links ↓ Day 4: Feature engineering → XGBoost + SHAP COMPONENT 2 OUTPUT: classifier.pkl + SHAP plots + worked examples ↓ Day 5: TF-IDF index + IDF scoring + ontology propagation COMPONENT 3 OUTPUT: retrieval engine + Recall@K evaluation ↓ Day 5-6: Jaccard + cosine hybrid + Louvain + UMAP COMPONENT 4 OUTPUT: interactive disease map (Plotly HTML) ↓ Day 6-7: Connect all → Streamlit app + paper FINAL OUTPUT: Working demo app + research paper draft

# Section 3  —  7-Day Execution Plan

DAY 1 — Data Loading, Cleaning & Merging Goal: Every dataset loaded, cleaned, merged, IDs resolved. No ML yet — just solid data foundations.

Environment Setup (30 min — both members do this once)

- Use Google Colab for all heavy file processing (gene_attribute_matrix, gene_similarity_matrix, ClinVar filter). Mount Google Drive in Colab.

- Use local Jupyter for lightweight work (JAX, kg.csv, orphanet, OMIM files).

- pip install: pandas numpy scikit-learn xgboost shap umap-learn networkx node2vec python-louvain plotly streamlit scipy tqdm lxml obonet

| Task | Detail | Who | Where to Run |
| --- | --- | --- | --- |
| Load & inspect JAX | Load phenotype_to_genes_JAX.csv. Print shape, dtypes, null counts, unique counts of hpo_id / gene_symbol / disease_id. Plot top 20 most frequent phenotypes and genes. | Ayush | Local |
| Load & inspect kg.csv | Load kg.csv. Understand its column names — likely (subject, predicate, object) or (node1, edge_type, node2). Count edge types. This tells you what the graph already has. | Tanay | Local |
| Resolve OMIM IDs | Load mim2gene.txt + mimTitles.txt. Build a lookup dict: MIM_number → {gene_symbol, disease_name}. Many disease_id values in JAX are OMIM:XXXXXX — map them to readable names. | Tanay | Local |
| Filter ClinVar | On Colab: load variant_summary.txt in chunks (chunksize=100000). Keep only: Assembly==GRCh38 AND ClinicalSignificance contains 'Pathogenic'. Save filtered_clinvar.csv to Drive. Expected output: ~5-10% of original size. | Ayush | Colab |
| Parse en_product1.xml | Use lxml to extract per disease: OrphaCode, disease name, disorder group (neurological/metabolic/etc), prevalence class, ICD10 code. Save as orphanet_metadata.csv. | Tanay | Local |
| Load gene metadata | Load Homo_sapiens.gene_info (sep=tab). Keep columns: GeneID, Symbol, chromosome, description. Load gene_attribute_edges.txt. Load attribute_list_entries.txt. | Ayush | Local |
| Build master_df | Merge JAX + orphanet_genes.csv on gene_symbol. Left join with Homo_sapiens.gene_info on gene_symbol. Add disease names from mim2gene/mimTitles lookup. Save master_df.csv. | Ayush | Local |
| EDA notebook | Plot: disease distribution (OMIM vs ORPHA), gene frequency histogram, phenotype frequency, how many genes per disease (show rare diseases have 1-2 genes = class imbalance problem). | Both | Local |

Day 1 Deliverables: master_df.csv  •  filtered_clinvar.csv  •  orphanet_metadata.csv  •  EDA notebook with stats and plots

DAY 2 — Knowledge Graph Construction Goal: Full heterogeneous graph built and saved. Node attributes set. Statistics computed.

| Task | Detail | Who | Where |
| --- | --- | --- | --- |
| Start from kg.csv | Load kg.csv into NetworkX as DiGraph. This is your starting point — don't rebuild what's already there. Print: node count, edge count, edge types already present. | Tanay | Local |
| Add phenotype→gene edges | From master_df.csv: add edges (hpo_id → gene_symbol, type='phenotype_gene') for all rows. Use edge weight = 1 initially. | Ayush | Local |
| Add gene→disease edges | From master_df.csv: add edges (gene_symbol → disease_id, type='gene_disease'). Also add edges from morbidmap.txt and genemap2.txt for OMIM data. | Ayush | Local |
| Add ontology edges | From genes_to_phenotype_ontology.csv: add phenotype→phenotype edges representing HPO parent-child hierarchy (type='hpo_parent'). These propagate symptom meaning up the tree. | Ayush | Local |
| Add gene→attribute edges | From gene_attribute_edges.txt: add edges (gene_symbol → attribute_term, type='gene_attribute'). These connect genes to biological pathways/GO terms. | Tanay | Local |
| Set node attributes | For each gene node: add chromosome + description from Homo_sapiens.gene_info. For each disease node: add disorder_group + prevalence from orphanet_metadata.csv + disease name from mimTitles. | Tanay | Local |
| Save & validate | Save full graph as knowledge_graph.gpickle. Print final stats: total nodes per type, total edges per type, average degree per node type, number of connected components. | Ayush | Local |
| Subgraph visualization | Extract subgraph of top 80 highest-degree nodes. Draw with matplotlib (spring layout). Color nodes by type: blue=phenotype, green=gene, red=disease, orange=attribute. Save as graph_viz.png. | Tanay | Local |

Day 2 Deliverables: knowledge_graph.gpickle  •  graph_stats.txt  •  graph_viz.png

DAY 3 — Node2Vec Embeddings + Link Prediction Goal: Trained Node2Vec embeddings. Working link predictor. AUC score. ClinVar validation.

| Task | Detail | Who | Where |
| --- | --- | --- | --- |
| Train Node2Vec | On Colab (CPU is fine but Colab is faster): load knowledge_graph.gpickle. Train Node2Vec: dimensions=128, walk_length=30, num_walks=100, window=10, workers=2. Save embeddings dict as node2vec_embeddings.pkl. Expected time: 20-40 min on Colab. | Ayush | Colab |
| Prepare link prediction data | Positive samples: all phenotype→gene edges from master_df (hold out random 20% as test set, stratified by disease). Negative samples: sample same number of random phenotype-gene pairs NOT in graph. Split: 80% train, 20% test. | Ayush | Local |
| Build edge features | For each (phenotype, gene) pair: edge feature vector = hadamard product of their Node2Vec embeddings (element-wise multiply). Also add 3 structural graph features: Jaccard coefficient of neighbor sets, number of common neighbors, Adamic-Adar index. Final feature vector: 128+3 = 131 dims. | Ayush | Local |
| Add gene similarity feature | From gene_similarity_matrix_cosine.txt: for each candidate gene, find mean cosine similarity to all genes already linked to that phenotype. This is a novel feature — semantically similar genes to known ones should rank higher. Load only needed rows from the matrix. | Tanay | Colab |
| Train & compare models | Train Logistic Regression on train set → record AUC. Train XGBoost on same features → record AUC. Show improvement. Use ROC-AUC as primary metric + Precision@10 and Recall@10. | Ayush | Local |
| Extract new predicted links | Use trained XGBoost to score all phenotype-gene pairs NOT currently in graph. Keep top 200 highest-scoring predictions. These are your 'novel predicted links'. | Ayush | Local |
| ClinVar validation | Cross-reference top-200 predicted links against filtered_clinvar.csv: does ClinVar have a pathogenic variant in that gene for a disease known to cause that phenotype? Categorize: Confirmed / Plausible / Novel. Report percentages. This is a key research contribution. | Tanay | Local |

Day 3 Deliverables: node2vec_embeddings.pkl  •  link_predictor_xgb.pkl  •  AUC comparison table  •  top200_predicted_links.csv  •  clinvar_validation_table.csv

DAY 4 — Rare Disease Classifier + SHAP Goal: XGBoost disease classifier working. SHAP explanations generated. Ablation study done.

| Task | Detail | Who | Where |
| --- | --- | --- | --- |
| Build HPO feature matrix | For each disease_id in master_df: create a binary vector over all unique HPO IDs (1 if that symptom is linked to this disease, 0 otherwise). Result: matrix of shape (num_diseases × num_hpo_terms). This is your base feature set. | Ayush | Local |
| Ontology enrichment | For each disease's direct HPO terms, also activate all parent HPO terms using the hierarchy from genes_to_phenotype_ontology.csv. If disease has 'Cerebellar hypoplasia' (specific), also activate 'Abnormal cerebellum' and 'Abnormal brain morphology' (parents). Makes features richer. | Ayush | Local |
| Gene attribute features | On Colab: load gene_attribute_matrix.txt. For each disease: get all its linked genes from master_df, look up their attribute vectors, take column-wise MAX (if ANY linked gene has attribute, disease gets 1). Result: disease × attribute binary vector. Merge with HPO features. | Ayush | Colab |
| Inheritance + graph features | From genemap2.txt: one-hot encode inheritance pattern (autosomal_dominant, autosomal_recessive, x_linked, etc) per disease. From graph: add gene node degree (how connected is each disease's genes in the graph). Merge all feature sets. | Tanay | Local |
| Train classifier | Target = disease_id (multi-class). Train Random Forest (baseline) → record Top-1 acc, Top-5 acc, macro F1. Train XGBoost → record same. Use class_weight='balanced' for imbalance. Note: many diseases have very few examples — focus on Top-5 accuracy not Top-1. | Ayush | Local |
| Ablation study | Run 4 ablation experiments: (1) HPO only, (2) HPO + ontology enrichment, (3) HPO + ontology + gene attributes, (4) full model + inheritance + graph features. Record Top-5 accuracy for each. Build comparison table. This table IS a paper contribution — shows each component adds value. | Ayush | Local |
| SHAP explainability | Run SHAP TreeExplainer on trained XGBoost. Generate: (1) summary plot showing top 20 most important features globally, (2) waterfall plot for 3 specific disease predictions showing WHICH symptoms drove the prediction. Pick 3 well-known diseases for worked examples. | Ayush | Local |

Day 4 Deliverables: disease_classifier_xgb.pkl  •  feature_matrix.pkl  •  ablation_table.png  •  shap_summary.png  •  shap_3_examples.png

DAY 5 — Retrieval Engine + Disease Similarity Map Goal: Retrieval engine v3 working with evaluation. Disease similarity computed and clustered.

| Task | Detail | Who | Where |
| --- | --- | --- | --- |
| Build TF-IDF symptom index | Build TF-IDF vectorizer over all HPO phenotype names from master_df. When user types free text (e.g. 'brain underdeveloped seizures'), find top-K matching HPO terms by cosine similarity to query. This is the query parsing layer. | Tanay | Local |
| Build gene inverted index | For each HPO term: store list of (gene_symbol, score) pairs. Score = log(total_diseases / diseases_with_this_phenotype) × 1 — this is IDF weighting. Rare symptoms linking to a gene are stronger evidence than common symptoms. | Tanay | Local |
| Add ontology propagation | When HPO term X matches a query, also retrieve genes linked to parent terms of X from genes_to_phenotype_ontology.csv hierarchy. Weight parent matches lower (e.g. 0.5× direct match weight). This catches genes linked to broader symptom categories. | Tanay | Local |
| Retrieval evaluation | Create test set of 50 known disease cases: take disease from master_df, use its HPO terms as query, check if correct gene appears in retrieval top-10 and top-50. Build 3 variants: V1 (frequency only), V2 (+IDF weighting), V3 (+ontology propagation). Record Recall@10, Recall@50, MRR for all 3. V3 should be best. | Tanay | Local |
| Disease similarity computation | Build disease×gene binary matrix from master_df. Pairwise Jaccard similarity between disease pairs. Also load subset of gene_similarity_matrix_cosine.txt: for each disease pair, compute average cosine similarity of their gene sets. Final similarity = 0.6×jaccard + 0.4×gene_cosine. Filter to pairs with similarity > 0.1. | Tanay | Colab for cosine |
| Louvain clustering | Build NetworkX disease similarity graph (diseases=nodes, edges=similarity scores above threshold). Run Louvain community detection → disease clusters. Map each cluster to a biological family name using orphanet_metadata.csv disorder_group column. Compute cluster coherence score per cluster. | Tanay | Local |
| UMAP disease map | Run UMAP on disease feature matrix (same HPO features from Day 4). Color points by Louvain cluster. Size by number of linked genes. Save as plotly_disease_map.html (interactive). Hover shows: disease name, cluster, top genes. This is your headline visualization. | Tanay | Local |

Day 5 Deliverables: retrieval_engine.py  •  retrieval_eval_table.png  •  disease_similarity_graph.gpickle  •  louvain_clusters.csv  •  plotly_disease_map.html

DAY 6 — Streamlit App + Full Pipeline Integration Goal: All 4 components connected. Streamlit app running. End-to-end demo working.

Streamlit App Structure (Tanay builds, Ayush reviews)

- The app must run on a laptop with 8GB RAM. Pre-load heavy models at startup. Keep data in memory between queries.

| App Screen | What User Sees | What Happens Behind the Scenes | Key Files Used |
| --- | --- | --- | --- |
| 🏠 Home / Input | Text input box: 'Enter patient symptoms (e.g. cerebellar hypoplasia, seizures)'. Button: Search. Sidebar: checkboxes to toggle components on/off. | TF-IDF query parser finds matching HPO terms. Shows matched HPO IDs as confirmation chips. | retrieval_engine.py, TF-IDF index |
| 🧬 Gene Results | Table: Top 10 ranked genes with score, chromosome, gene description. Confidence bar per gene. Download CSV button. | Retrieval engine v3 scores and ranks genes. Results shown instantly (<1 sec). | retrieval_engine.py, Homo_sapiens.gene_info |
| 🏥 Disease Prediction | Card showing Top-3 most likely diseases with probability scores. SHAP horizontal bar chart showing which symptoms drove the prediction. 'Why this disease?' explanation in plain text. | Classifier predicts disease. SHAP generates waterfall values for this specific input. Plain text generated from top SHAP features. | disease_classifier_xgb.pkl, shap |
| 🗺️ Disease Map | Full interactive Plotly UMAP scatter plot. Selected disease highlighted in red. Hover shows disease info. Cluster labels shown. Download PNG button. | Disease map loads from pre-computed plotly_disease_map.html. Selected disease highlighted dynamically. | plotly_disease_map.html, louvain_clusters.csv |
| 🔗 Novel Links | Table: Top 20 predicted new gene-phenotype links not currently in literature. ClinVar validation status per link. 'Potentially novel discovery' badge. | Link predictor scores novel pairs. ClinVar lookup checks each. | link_predictor_xgb.pkl, filtered_clinvar.csv |

Integration Tasks (Ayush)

- Connect classifier to retrieval: retrieval engine top genes → feed into classifier as candidate gene list for re-ranking

- Connect disease map: after disease prediction, auto-highlight predicted disease on UMAP map

- Run 5 end-to-end test cases with known diseases. Verify outputs make biological sense.

- Write clean docstrings for all functions in src/ folder

Day 6 Deliverables: app.py (Streamlit app running locally)  •  src/graph_builder.py  •  src/classifier.py  •  src/retrieval.py  •  src/disease_map.py  •  5 tested end-to-end cases

DAY 7 — Paper Writing + Polish + GitHub Goal: Research paper drafted. App polished. GitHub repo live. Everything documented.

| Paper Section | Content | Who | Length |
| --- | --- | --- | --- |
| Abstract | Problem statement (rare disease diagnosis delay). What you built. Key results (Top-5 accuracy X%, Recall@10 Y%, AUC Z%). 3-sentence conclusion. | Ayush | 250 words |
| Introduction | Why rare disease diagnosis is hard (5-7 years average). What existing tools lack. Your 3 novelty contributions. Paper structure overview. | Ayush | 500 words |
| Related Work | Compare to: Phenomizer (similarity-based), PHIVE (phenotype-driven variant ranking), SHEPHERD (GNN), HANRD (heterogeneous network). What each lacks that you address. | Ayush | 400 words |
| Datasets | Describe all files used: source, size, how processed, what it contributes. One paragraph per major dataset. Include statistics table. | Ayush | 500 words |
| Methodology | 4 subsections (one per component). Architecture diagram. Equations for IDF scoring formula. Feature engineering description. Graph construction details. | Tanay | 800 words |
| Experiments & Results | Ablation table (classifier). Retrieval comparison table (V1/V2/V3). Link prediction AUC table. Cluster coherence scores. ClinVar validation table. SHAP figure. Disease map figure. | Tanay | 600 words |
| Discussion | Interpret results biologically — do disease clusters make sense? What do novel links mean? Limitations (CPU only, no patient data). Future work. | Tanay | 400 words |
| Conclusion | 3 contributions restated. Impact on rare disease diagnosis. 2 future directions. | Tanay | 200 words |

Polish Checklist (Both)

- Streamlit: test fresh install from requirements.txt on a clean environment

- App loads in under 10 seconds with pre-loaded models

- All figures in paper are high resolution (300 DPI minimum)

- GitHub README has: project description, dataset links, how to run (3 commands), screenshot of the app

- requirements.txt has pinned versions for reproducibility

- Paper: verify all numbers in text match tables. Spell check. Figure captions.

- Optional but impressive: record a 2-minute demo video of the Streamlit app

Day 7 Deliverables: Full paper draft (all sections)  •  GitHub repo live with README  •  requirements.txt  •  Final polished Streamlit app  •  Optional demo video

# Section 4  —  Research Contributions (Paper Novelty)

These 5 things together make this paper publishable. Each must be clearly in the Abstract.

| # | Contribution Title | What Exactly Is Novel | Proven By |
| --- | --- | --- | --- |
| 1 | 5-Source Heterogeneous Knowledge Graph | JAX + Orphanet + OMIM (morbidmap/genemap2) + Gene attributes + HPO ontology all in one graph. Most papers use 2-3 sources. More edge types = better Node2Vec embeddings = better link prediction. | Graph statistics table: X nodes, Y edge types, compared to prior work |
| 2 | Gene Attribute Matrix as Disease Fingerprints | Using gene_attribute_matrix (GO terms, biological pathways) aggregated per disease as classifier features. No existing rare disease classifier does this. Captures biological pathway membership as disease identity. | Ablation table: +X% Top-5 accuracy when adding attribute features |
| 3 | Hybrid Jaccard + Gene Cosine Disease Similarity | Combining structural gene-overlap (Jaccard) WITH semantic gene similarity (cosine from gene_similarity_matrix). Novel combination — most papers use only one. Captures both shared genes AND functionally similar genes. | Cluster coherence: hybrid metric achieves X% vs Y% for Jaccard-only |
| 4 | IDF-Weighted Ontology-Propagated Retrieval | Rare symptom weighting (IDF) + HPO tree propagation in the same retrieval pipeline. Novel combination. Rare specific symptoms should count more than common ones (e.g. 'Joubert syndrome retinal dystrophy' is more specific than 'seizures'). | Retrieval ablation: V3 achieves Recall@10=X% vs V1=Y% baseline |
| 5 | ClinVar-Validated Link Prediction | Predicting new phenotype→gene links AND validating against independent clinical evidence (ClinVar pathogenic variants). Most link prediction papers have zero external validation. | ClinVar validation table: X% of top-50 predictions confirmed |

| Target Journal | Why It Fits | Submission Type |
| --- | --- | --- |
| Bioinformatics (Oxford) | Best fit — directly covers phenotype-gene ML methods. Has published similar graph-based papers. | Original Paper |
| PLOS Computational Biology | Open access, strong for ML+biology. Fast review process. Good acceptance rate for solid methods. | Research Article |
| BMC Bioinformatics | Has published very similar phenotype-gene papers. Scope is perfect. Good for first publication. | Research Article |
| Scientific Reports (Nature) | Broad scope, open access, accepts interdisciplinary ML+medicine. Lower rejection rate. | Article |

# Section 5  —  Quick Reference & Key Decisions

## Run on Colab vs Local

| Task | Run Where | Reason |
| --- | --- | --- |
| Filter variant_summary.txt (3.62GB) | Google Colab | Too large for 8GB RAM locally |
| Train Node2Vec on full graph | Google Colab | CPU-intensive, Colab is faster + more RAM |
| Load gene_attribute_matrix (241MB) + aggregate per disease | Google Colab | 241MB + operations on it needs more headroom than 8GB local |
| Load gene_similarity_matrix for needed rows only | Google Colab | Large file, only load rows for genes in your dataset |
| Train XGBoost classifier | Local | Feature matrix fits in RAM, fast |
| Train XGBoost link predictor | Local | 131-dim features, manageable |
| UMAP + Louvain | Local | Disease count is manageable (~10K diseases max) |
| TF-IDF retrieval engine | Local | Fast, lightweight |
| Streamlit app | Local | Run locally for demo |

## Evaluation Metrics Summary

| Component | Primary Metric | Secondary | Realistic Target |
| --- | --- | --- | --- |
| Link Prediction | ROC-AUC | Precision@10 | AUC > 0.82 is good, >0.88 is great |
| Disease Classifier | Top-5 Accuracy | Macro F1 | Top-5 > 55% (class imbalance makes this hard — be honest in paper) |
| Retrieval Engine | Recall@10 | MRR (Mean Reciprocal Rank) | Recall@10 > 45% — V3 should beat V1 by >10% |
| Disease Clustering | Cluster Coherence % | Modularity Score | >65% coherence means clusters map to real disease families |

## Critical Code Patterns to Remember

# OMIM files — skip comment lines

df = pd.read_csv('mim2gene.txt', sep='\t', comment='#', header=None)

# gene_attribute_matrix — large, use carefully

gene_attr = pd.read_csv('gene_attribute_matrix.txt', sep='\t', index_col=0)  # on Colab

# ClinVar chunk filtering — never load full 3.62GB at once

chunks = pd.read_csv('variant_summary.txt', sep='\t', chunksize=100000, low_memory=False)

filtered = pd.concat([c[c['Assembly']=='GRCh38'] for c in chunks])

# Node2Vec — run on Colab, save embeddings, load locally

model = Node2Vec(G, dimensions=128, walk_length=30, num_walks=100, workers=2)

model.fit(window=10, min_count=1).wv.save_word2vec_format('embeddings.pkl')

# Streamlit — preload at startup to avoid slow queries

@st.cache_resource

def load_models(): return joblib.load('classifier.pkl'), joblib.load('retrieval_index.pkl')

## How to Resume if Context Is Lost

- Share this document + the ML_Project_Summary.docx with Claude

- Tell Claude: 'I am on Day X. Ayush has completed: [list]. Tanay has completed: [list].'

- Claude will pick up exactly from where you are

7 days. 4 components. 1 unified system. Let's build it. 🚀